Generic Application Delivery Process

Version 1.0  |  EA Team  |  April 2026

Purpose

This document defines a simple, generic, end-to-end process for building, deploying, and maintaining dashboards and applications.

The goal is to ensure consistency, reduce risk, and make work team-owned — not dependent on individuals.

This process applies to all technologies including dashboards, Excel, databases, SharePoint pages, and internal applications.

End-to-End Flow

Requirement  →  Understand  →  Track  →  Build  →  Validate  →  Deploy  →  Maintain

Validation is one step in the lifecycle, not the entire process.

Requirement & Understanding

Every piece of work starts with understanding the requirement before any development begins.

Do not start coding immediately when a request comes in.

You must understand:

- The purpose of the dashboard or application

- The data source — Excel, database, API, SharePoint

- The update frequency — daily, weekly, on demand

- The stakeholders — who uses it, who owns the data

- Whether the solution is business-critical or informational

- Where it will be deployed — internal server, Azure, SharePoint

The objective is shared clarity, not detailed documentation.

Work Tracking (Mandatory)

All work must be tracked and version-controlled.

Every change requires:

- A work item in Azure DevOps

- All changes checked into a repository

- Commits and pull requests linked to the work item

Work Item Structure

Use the correct work item type depending on the size of the work:

- Epic  —  Large body of work spanning multiple sprints.  Example: Build Audit Dashboard System

- Feature  —  Significant piece of functionality within an Epic.  Example: Excel Validation and HTML Generation

- User Story  —  A specific requirement from a user perspective.  Example: As a PMO user I want to see KPI cards so I can assess project health

- Task  —  A technical step to complete a User Story.  Example: Write Python script to read Excel and generate HTML

- Bug  —  A defect found after deployment. Linked to the original User Story or Feature

Acceptance Criteria

Every User Story must have acceptance criteria defined before development starts.

Acceptance criteria answer the question: how do we know this is done correctly?

- Written in simple language — not technical

- Agreed between developer and stakeholder before build starts

- Example: Dashboard loads without errors. All projects from Excel appear. KPI values match source data.

Definition of Done

A work item is only considered done when all of the following are true:

- Code is checked into the repository

- Pull Request is raised and reviewed by at least one team member

- Acceptance criteria are met and verified

- Critical scenarios are validated — manually or automated

- Work item is updated and closed in Azure DevOps

- Stakeholders are notified if it is a deployment

No work should be done without tracking. No story is done without meeting the Definition of Done.

Build & Review

Development begins only after tracking is in place.

During the build phase:

- Follow standard repository and folder structure

- Raise a Pull Request when the change is ready

- Self-approval is not allowed

- At least one team member must review the changes

- Review all AI-generated code — especially calculations and business logic

This ensures quality, visibility, and shared ownership.

Validation

Validation is focused and purposeful.

Validate the following:

- Core logic or calculations — does it produce correct results?

- Key visuals and outputs — does it look and behave as expected?

- Data correctness — is the right data being used accurately?

- Access and security — can only the right people see what they should?

The goal is "safe to release," not perfection.

Deployment & Ownership

Once validation is complete:

- Deploy to the correct environment

- Notify relevant stakeholders

- Confirm team ownership of the solution

All dashboards and applications are owned by the team, not individuals.

Maintenance

After deployment, the solution enters maintenance.

Maintenance includes:

- Bug fixes

- Vulnerability fixes

- Enhancements

- Data source changes

All maintenance work follows the same lifecycle:  Understand → Track → Build → Validate → Deploy

Shortcuts are not allowed, even for small changes.

One-Line Reminder

Follow the same simple process every time to keep dashboards and applications safe, scalable, and team-owned.

Dashboard Implementation — Process Applied

Each section below confirms how the Generic Application Delivery Process is applied to each dashboard currently being worked on.

1.  Audit Dashboard

| Purpose | Track and measure GitHub Copilot adoption initiative across all projects at ADM, ER, and manager levels |
| --- | --- |
| Stakeholders | PMO team, Delivery Managers, ADM, ER, Managers |
| Data Source | Excel — audit_data.xlsx (Projects sheet + Ratings sheet) |
| Refresh Frequency | Daily — Python script generates HTML from updated Excel |
| Deployed Location | Internal server |
| Work Item | To be created in Azure DevOps — Epic: Audit Dashboard System |
| Repo Checked In | Yes — Package/Audit/generate_audit_dashboard.py |
| PR / Review | Yes — peer review required, no self-approval |
| Validation | KPI logic verified. HTML values checked against Excel. CSP and XSS fixes applied. Charts and tables render correctly. |
| Team Ownership | EA Team |
| Last Refresh | Daily automated run |
| Maintenance | Vulnerability fixes applied (CSP, XSS). Bug fixes tracked via work items. Enhancements follow same lifecycle. |
| Process Applied | Yes — all steps confirmed applicable |

2.  GitHub Copilot Adoption Dashboard

| Purpose | Standardize and consistently measure GitHub Copilot adoption impact. Replaces manual Excel tracking by 35-40 managers. |
| --- | --- |
| Stakeholders | All managers, ADM, ER, EA Team |
| Data Source | Excel — managers update their own rows, team consolidates and generates dashboard |
| Refresh Frequency | As updated by managers — team consolidates and regenerates |
| Deployed Location | Internal server |
| Work Item | To be created in Azure DevOps — Epic: GitHub Copilot Adoption Dashboard |
| Repo Checked In | To be confirmed by developer |
| PR / Review | Yes — peer review required, no self-approval |
| Validation | Manager inputs consolidate correctly. Key visuals render. Access restricted to relevant stakeholders. |
| Team Ownership | EA Team |
| Last Refresh | To be updated by developer |
| Maintenance | Bug fixes, data source changes, and enhancements follow same lifecycle |
| Process Applied | Yes — all steps confirmed applicable |